Cowboys of Code

EMS-PSS Project

Progress Report 1

**Milestones Met**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Description** | **Completed?** | **Submitted on Time?** |
| Milestone 1 | Database Design Document | Yes | Yes |
| Milestone 2 | Pivotaltracker User Stories | Yes | Yes |
| Milestone 3 | High-Level Design Specification | Yes | Yes |
| Milestone 4 | System Test Plan | No | N/A |
| Deadline 1 | Demonstration | No | N/A |
| Deadline N | Progress Report 1 | Yes | Yes |
| Deadline N+1 | Progress Report 2 | No | N/A |

**Major Tasks Complete**

Kyle

* Contributed towards Database Design Document
* Added user stories Pivotaltracker
* Completed screen mock-ups and accompanying write-up for High-Level Design Spec
* Contributed towards remaining portion High-Level Design Spec

Francis

* Contributed towards Database Design Document
* Added user stories Pivotaltracker
* Completed GUI Overview/Technology Considerations for High-Level Design Spec
* Contributed towards remaining portion of High-Level Design Spec

Francisco

* Contributed towards Database Design Document
* Added user stories Pivotaltracker
* Completed Core-Logic Overview/Technology Considerations for High-Level Design Spec
* Contributed towards remaining portion of High-Level Design Spec

Nick

* Contributed towards Database Design Document
* Added user stories Pivotaltracker
* Completed Database Overview/Technology Considerations for High-Level Design Spec
* Contributed towards remaining portion of High-Level Design Spec

**Current Tasks Being Completed**

Kyle

* Writing initial database creation script

Francis

* Reviewing/verifying initial database creation script

Francisco

* Reviewing/verifying initial database creation script

Nick

* Reviewing/verifying initial database creation script

**Stumbling Blocks/Issues**

**Issue:** Uncertainty of visual layout of EMS-PSS web pages during GUI mock-up creation.

**Solved by:** Group meeting and discussing the layout of each page and what content belongs in each page within the system.

**Issue:** Due to the way ASP.NET MVC 3 is setup and because we plan on creating the project database-first; the database must be created in its final form on the first creation.

**Solved by:** Everyone is reviewing the database creation script and verifying that it is in its final, correct, state